## Slide 1
Masterclass 6
SDLC & STLC
Software Development & Testing Life Cycles

## Slide 2
Software Development Life Cycle (SDLC)
Masterclass 6
SDLC is a structured approach to software development with defined phases and deliverables.
1. Planning
Define scope
Feasibility study
Project plan
2. Requirements
Gather needs
Document specs
SRS document
3. Design
Architecture
UI/UX design
Design docs
4. Development
Write code
Build features
Working software
5. Testing
Find bugs
Validate quality
Test reports
6. Deployment
Release software
User training
Live system
7. Maintenance
Fix issues
Add features
Updates

## Slide 3
SDLC Models Comparison
Masterclass 6
Waterfall
✓ Simple, well-documented
✗ Inflexible, late testing
Use: Fixed requirements
Agile
✓ Flexible, frequent releases
✗ Less predictable
Use: Changing requirements
V-Model
✓ Testing at each phase
✗ Rigid structure
Use: Safety-critical systems
Spiral
✓ Risk-driven, iterative
✗ Complex, expensive
Use: Large, risky projects

## Slide 4
Agile Methodology Deep Dive
Masterclass 6
Agile Principles
• Working software over documentation
• Customer collaboration over contracts
• Responding to change over plans
• Individuals over processes
• Continuous improvement
• Sustainable development pace
Scrum Framework
Sprint:
2-4 week iteration
Daily Standup:
15-min team sync
Sprint Planning:
Define sprint goals
Sprint Review:
Demo completed work
Retrospective:
Team improvement
Product Backlog:
Prioritized features

## Slide 5
Testing in SDLC Phases
Masterclass 6
Requirements
Requirements review
Testability analysis
Design
Design review
Test planning
Development
Unit testing
Code reviews
Testing Phase
Integration testing
System testing
UAT
Deployment
Smoke testing
Sanity testing
Maintenance
Regression testing
Patch testing

## Slide 6
Defect Life Cycle
Masterclass 6
New
Assigned
Open
Fixed
Retest
Verified
Closed
Reopened
Note: Defects can be reopened if the fix doesn't resolve the issue